PRODUCT BACKLOG

Enterprise Smart City Data Platform (ESCDP)

Sprint 0 and Sprint 1

| ID | Epic | User Story | Priority | Sprint | Acceptance Criteria | Status |
| --- | --- | --- | --- | --- | --- | --- |
| PB01 | Project Initiation | As a project team, we want to understand the smart-city business problem so that project requirements can be identified. | High | Sprint 0 | Business problem is documented. | To Do |
| PB02 | Stakeholder Management | As a project team, we want to identify business stakeholders so that their requirements can be considered. | High | Sprint 0 | All major stakeholders are identified. | To Do |
| PB03 | Data Discovery | As a project team, we want to identify enterprise data sources so that required municipal data can be integrated. | High | Sprint 0 | Data sources are identified and documented. | To Do |
| PB04 | Project Scope | As a project team, we want to define the project scope so that the project boundaries are clear. | High | Sprint 0 | In-scope and out-of-scope activities are documented. | To Do |
| PB05 | Architecture | As a project team, we want to design a high-level architecture so that the structure of the data platform is defined. | High | Sprint 0 | High-level architecture is prepared. | To Do |
| PB06 | Repository Setup | As a project team, we want to create a Git repository so that project work can be managed collaboratively. | High | Sprint 0 | Git repository is created. | To Do |
| PB07 | Repository Setup | As a project team, we want to create the enterprise repository structure so that project files are organized properly. | Medium | Sprint 0 | Required folders are created. | To Do |
| PB08 | Product Backlog | As a project team, we want to prepare a Product Backlog so that project requirements and tasks are prioritized and planned. | High | Sprint 0 | Product Backlog is prepared and prioritized. | To Do |
| PB09 | Data Discovery | As a data engineer, we want to prepare a source inventory so that all available municipal data sources are documented. | High | Sprint 1 | Source inventory is completed. | To Do |
| PB10 | Data Documentation | As a data engineer, we want to prepare a data dictionary so that the structure and meaning of data fields are documented. | High | Sprint 1 | Data dictionary is completed. | To Do |
| PB11 | Data Ingestion | As a data engineer, we want to develop Pentaho transformations for CSV data so that CSV data can be ingested. | High | Sprint 1 | CSV data is successfully ingested. | To Do |
| PB12 | Data Ingestion | As a data engineer, we want to develop Pentaho transformations for Excel data so that Excel data can be ingested. | High | Sprint 1 | Excel data is successfully ingested. | To Do |
| PB13 | Data Ingestion | As a data engineer, we want to develop Pentaho transformations for JSON data so that JSON data can be ingested. | High | Sprint 1 | JSON data is successfully ingested. | To Do |
| PB14 | Data Ingestion | As a data engineer, we want to develop Pentaho transformations for XML data so that XML data can be ingested. | High | Sprint 1 | XML data is successfully ingested. | To Do |
| PB15 | Data Ingestion | As a data engineer, we want to develop Pentaho transformations for SQL data so that SQL data can be ingested. | High | Sprint 1 | SQL data is successfully ingested. | To Do |
| PB16 | Data Storage | As a data engineer, we want to load raw operational data into PostgreSQL staging tables so that the data is available for further processing. | High | Sprint 1 | Raw data is successfully loaded into staging tables. | To Do |
| PB17 | ETL Reliability | As a data engineer, we want to implement logging and exception handling so that ingestion errors can be tracked and managed. | Medium | Sprint 1 | Logging and exception handling are implemented. | To Do |
| PB18 | Version Control | As a project team, we want to commit the successful ingestion code to Git so that the work is version controlled. | High | Sprint 1 | Ingestion code is committed with a meaningful commit message. | To Do |