PROJECT CHARTER

Enterprise Smart City Data Platform (ESCDP)

UC10 – Enterprise Data Engineering Capstone Project

| Charter Item | Details |
| --- | --- |
| Project Name | Enterprise Smart City Data Platform (ESCDP) |
| Project Reference | UC10 – Enterprise Smart City Data Engineering Capstone Project |
| Project Type | Enterprise Data Engineering / Smart City Data Platform |
| Methodology | Agile Scrum |
| Current Phase | Sprint 0 – Project Initiation & Architecture |
| Version | 1.0 |
| Status | Project Baseline |

# 1. Project Purpose

The purpose of the Enterprise Smart City Data Platform (ESCDP) is to create a unified data platform that integrates data from multiple smart-city and municipal systems. The platform will collect, clean, validate, standardize, integrate, store, govern, and expose reliable data for urban governance, public service delivery, operational analytics, and executive reporting.

# 2. Business Need

Smart-city and municipal systems operate independently and generate data across areas such as traffic management, public transportation, smart parking, water supply, electricity, waste management, environmental monitoring, emergency response, citizen services, and property tax. The lack of a unified platform makes it difficult to efficiently monitor services and support data-driven decision-making.

# 3. Project Objectives

Collect data from multiple smart-city and municipal systems.

Support heterogeneous data formats including CSV, Excel, JSON, XML, and SQL.

Clean, validate, and standardize data to improve quality and consistency.

Load raw operational data into PostgreSQL staging tables.

Store curated datasets in an enterprise PostgreSQL data warehouse.

Maintain metadata, audit information, source-to-target mappings, and end-to-end data lineage.

Support urban governance, public service delivery, operational analytics, and executive reporting.

Enable collaborative development using Git and GitHub.

Provide reliable datasets for analytics and decision-making.

# 4. Project Scope

## 4.1 In Scope

Integration of traffic, public transportation, smart parking, water supply, electricity, waste management, environmental monitoring, emergency response, citizen services, and property tax data.

Data ingestion using Pentaho Data Integration.

Processing of CSV, Excel, JSON, XML, and SQL source data.

Data cleaning, validation, standardization, and transformation.

PostgreSQL staging and enterprise data warehouse storage.

Data profiling and quality assessment using Python/Pandas.

Star Schema, fact tables, and dimension tables for analytics.

Metadata, audit information, source-to-target mappings, and data lineage.

Power BI dashboards and reporting.

Git/GitHub-based version control and project documentation.

## 4.2 Out of Scope

Development or replacement of individual municipal source systems.

Development of new IoT hardware, sensors, or smart-city devices.

Direct control or operation of city infrastructure and utility services.

Citizen-facing mobile or web application development.

Real-time physical management of traffic, electricity, water, waste collection, or emergency services.

Replacement of existing municipal operational systems.

Activities unrelated to data integration, processing, storage, governance, and analytics.

# 5. Key Stakeholders

| Stakeholder | Interest / Responsibility |
| --- | --- |
| City Administration | Overall city governance and monitoring of civic services. |
| Traffic Department | Traffic and transportation operations and analysis. |
| Public Works Department | Public infrastructure and civic works. |
| Utilities Team | Water and electricity service operations and monitoring. |
| Emergency Services | Emergency incidents and response operations. |
| IT Department | Technology infrastructure, integration, data platform, and technical support. |
| Executive Management | High-level reporting, performance monitoring, and strategic decision-making. |

# 6. Major Source Systems

| Source System | Representative Data Domain |
| --- | --- |
| Traffic Management System | Traffic activity, vehicle information, congestion and road-related data. |
| Public Transport Operations | Routes, trips, vehicles, passengers, schedules and delays. |
| Smart Parking System | Parking locations, capacity, occupancy and availability. |
| Water Supply Management | Water consumption, supply measurements and meter readings. |
| Electricity Distribution | Electricity consumption, distribution and outage-related information. |
| Waste Collection System | Collection activity, waste quantities, schedules and locations. |
| Environmental Monitoring | Air-quality and environmental sensor measurements. |
| Emergency Response System | Emergency incidents, locations, timestamps and response information. |
| Citizen Service / Grievance Portal | Citizen requests, complaints, categories, status and resolution information. |
| Property Tax & Revenue System | Property, tax, payment and revenue information. |

# 7. High-Level Solution

The solution uses a layered enterprise data architecture. Smart-city source systems provide heterogeneous data to Pentaho ETL. Data is ingested into a Bronze raw/staging layer, processed through a Silver cleaning, validation and transformation layer, and organized into a Gold curated analytics layer. PostgreSQL provides the central data warehouse, while Power BI provides dashboards and reporting for City Administration.

# 8. Major Deliverables

| Phase / Sprint | Major Deliverables |
| --- | --- |
| Sprint 0 | Business Requirements Document, Solution Architecture, Git Repository, Sprint Backlog, Project Charter. |
| Sprint 1 | Source Inventory, Data Dictionary, Pentaho ETL Pipelines, PostgreSQL Staging Database, Git Commit History. |
| Sprint 2 | Data Profiling Report, Data Quality Report, Star Schema, PostgreSQL Data Warehouse, SQL Scripts. |
| Sprint 3 | Data Lineage Document, Metadata Repository, Pentaho Jobs, Validation Report, Power BI Dashboard, Final Git Release, Project Report and Sprint Presentation. |

# 9. Technology Stack

| Category | Technology | Role |
| --- | --- | --- |
| ETL | Pentaho Data Integration (Spoon) | Source ingestion and ETL processing. |
| Programming | Python / Pandas | Data profiling and quality assessment. |
| Database | PostgreSQL | Staging and enterprise data warehouse. |
| Reporting | Power BI | Analytics and executive dashboards. |
| Version Control | Git / GitHub | Collaborative source control. |
| Documentation | Markdown / MS Word | Technical and project documentation. |
| Methodology | Agile Scrum | Sprint-based delivery. |

# 10. Project Milestones

| Milestone | Target Outcome |
| --- | --- |
| Project Initiation | Business requirements, project scope, stakeholders and charter established. |
| Architecture Definition | High-level solution architecture and technology flow documented. |
| Data Discovery & Ingestion | Source inventory, data dictionary and initial ETL pipelines completed. |
| Data Profiling & Warehouse | Data quality assessment and PostgreSQL warehouse developed. |
| Governance & Analytics | Lineage, metadata, validation and Power BI reporting completed. |
| Final Release | Final documentation, presentation and Git release completed. |

# 11. Assumptions

Municipal source systems are treated as existing systems that provide data to ESCDP.

Source datasets may be heterogeneous and may require transformation.

Representative or simulated datasets may be used where actual municipal data is unavailable, and such datasets will be clearly identified.

The project focuses on the data platform and analytics capabilities rather than direct operation of municipal systems.

Git/GitHub will be used for collaborative development and version control.

# 12. Constraints

The platform will not replace the existing municipal source systems.

The project does not include physical development of sensors or IoT devices.

The platform will not directly control city infrastructure.

Data quality depends partly on the completeness and consistency of source data.

Implementation is bounded by the UC10 sprint roadmap and available project resources.

# 13. Key Risks

| Risk | Potential Impact | Response |
| --- | --- | --- |
| Insufficient or incomplete source data | Reduced data coverage | Use available representative/simulated data and document limitations. |
| Inconsistent source formats | ETL complexity or failures | Use standardized ingestion and transformation processes. |
| Poor data quality | Unreliable analytics | Perform profiling, validation, cleaning and standardization. |
| Duplicate records | Incorrect analytical results | Identify and handle duplicates during data-quality processing. |
| Complex heterogeneous sources | Longer integration effort | Maintain a source inventory, data dictionary and modular ETL pipelines. |

# 14. Success Criteria

Identified smart-city source systems are documented.

Required heterogeneous formats can be ingested through the planned ETL process.

Raw source data can be loaded into PostgreSQL staging.

Data-quality issues can be identified and documented.

Curated data can be stored in the PostgreSQL data warehouse.

Metadata, audit information, and data lineage can be maintained.

Curated datasets support urban analytics and executive reporting.

Power BI dashboards can consume the curated data.

Project code and documentation are maintained through Git/GitHub.

# 15. Governance and Change Control

The project will follow Agile Scrum practices. Project scope, requirements, deliverables, and technical assets will be maintained under version control. Changes that affect the agreed project scope should be documented and reviewed as part of the project management process.

# 16. Project Charter Approval

This Project Charter establishes the purpose, objectives, scope, stakeholders, major deliverables, technology direction, assumptions, constraints, risks, and success criteria for the Enterprise Smart City Data Platform. It serves as the project initiation baseline for Sprint 0.

| Approval Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor / Faculty |  |  |  |
| Project Lead / Team Lead |  |  |  |
| Team Members |  |  |  |